An Open Source Solution for Education Management
EduXes

José Antonio Salgueiro Aquino info@joseantonio.org Student of the V Master on Free Software Projects Development and Management 2011-2012

# Description of the practicum

Name: José Antonio Salgueiro Aquino
Birth date: 5 august 1970
Education: MS in Physics (Speciality: Fundamental Physics) in Santiago de Compostela University.
Current address: Marin (Pontevedra)
Current job: Secondary School teacher in Technology.
I have done on my spare time at home a management application for high school teachers.

Working times (planned): 300 hours.
From 6th August, to 30 September, on an eight hours day basis.
This application involves several technologies:
- Java language.
- Android skeleton application.
- PhoneGap framework to develop multi-platform applications.
- JavaScript with Web Databases.
- Git for version control system.
Meetings:
One meeting on August: Define technologies, methodologies, first application windows (pages), Android version to be used (2.3.3) as the most popular.
Several emails and gtalk conversations about organization, general problems.
Teleworking is done, it became obvious.
Materials and special equipment used:
My own computer for main development:
Hardware: Intel Quad, 6GiB RAM, 500GiB HD.
Software: Debian Linux Wheezy (testing), Eclipse Juno, JQuery 1.8.1, jQueryMobile 1.1.1, and PhoneGap-Cordova 1.8.1, Android Virtual Manager 2.3.3, Git 1.7.10.4-1.
For testing Sony-Ericsson Xperia V mobile phone, with USB cable.

# Work plan
Description and objectives:
A multi-platform management application for high school teachers is developed. It can be run on a smart-phone or tablet, or even a personal computer.
The actual objectives of the applications are student's management:
  - Attendance control.
  - Misbehaviour control.
  - Activities evaluation.
Application should include this features:
  - Data visualization. As table-like.
  - Server synchronization with a custom application or Xade[1].
    [1] Xade is the web application used to management by educational community: teacher's, headmasters, administrative staff.
The final goal is to develop an application to make teacher's work easier and comfortable. Also an objective is to write extensible code, which allow another developers to take part into application development.
Tasks:
The current list of tasks are:
1. Study state-of-art solutions.
  1. Find out other solutions: PDAs and smart-phone or tablet related and web-based applications.
  2. Download to study and reuse graphical user interfaces, code or/and database structure.
2. Develop database structure: tables and relationships.
3. Preparation of development:
  1. Build development environment: install Eclipse, Android Virtual Machine, Aptana Plugin, JQuery, JQueryMobile and Phonegap.
  2. Choose application name and folder's policy.
  3. Make a simple application: only a blank page.
  4. Upload simple application into a git repository[2]
    [2] https://github.com/joseantoniosa/EduXes/
4. Development:
  1. Populate database with sample data.
  2. Groups:
    1. Make list of groups window.
    2. Groups management window.
  3. Students:
    1. Make list of students window.
    2. Students management window (insert-update-delete students)
  4. Timetable for actual date: list of groups for each day.
  5. Add attendance, misbehaviour for each student.
  6. Add error handling.
  7. Retrieve and insert data from and to database
  8. List of attendance, misbehaviour incidents.
  9. Add activities grades for each student.
  10. List students marks and final mark.
  11. Activities management window (add-update-remove activities)
  12. Management of student notes.
  13. List of student notes.
5. Test into real hardware: Android 2.3.3 mobile phone.
6. Save or download data from database to disk.
7. Xade web interface.
  1. Study Xade web interface.
  2. Develop an ad-hoc application for retrieve Xade's data.
8. Develop an ad-hoc application for store data.
9. Synchronization with a custom server or with Xade.
10. Test units.
11. User documentation. Manual with images.
12. Developer's documentation.
13. Find out a website to host a forum, a bug report system, documentation and application download.
  In the following table an estimation of time spent in each task are shown.

Tasks	Time (hours)
State-of-art solutions	10
Develop database	8
Preparation for development	40
Development.
Populate database with sample data.	20
Groups. List and management	50
Students. List and management	30
Timetable for actual date	80
Add attendance, behaviour	50
Add error handling	2
Retrieve and insert data from and to database	50
List of attendance, misbehaviour incidents.	12
Add activities grades for each student.	12
List students marks and final mark.	14
Activities management window	14
Management of student notes.	20
List of student notes.	2
Test into real hardware	20
Save data into disk	10[*]
Total	414
[*] Estimated

Motivation:
I am a Technologies teacher, in my daily work I have to evaluate students work such as working with tools, cooperative work, etc., besides usual activities as written exercises. It could used a long sheet, or an awkward long spreadsheet, but a portable device with a custom application should be desirable.
This application increases teacher's productivity because teacher only has to write attendance, or unpunctuality two times (on official report and on application's window), and classroom notes and activity grades on very easy way.
The most important feature is to be as easy, fast and intuitive as possible. It could be desirable to be platform independent (Android, iOS, Windows RT).
I wish to learn from this application how to develop a mobile application, and several technologies: JQuery, jQueryMobile, PhoneGap/Cordova, SQLITE, git repository management.

Methodology:
This work was carried on building little blocks, also called pages, and make up it into final application. Database structure was separated from interface, and interface was also separated into dynamic and static. Each new functionality was written, tested, and polished. Each new function was written from previous one, and son on.
Tools involved were Eclipse IDE (with plug-ins) and Android Virtual Manager (AVM) on Debian GNU/Linux Wheezy. When a new functionality was developed, application was tested on AVM, if it worked, source code was polished, applicable was tested again, if it was satisfactory a new change was committed into git repository.
Work plan:

Several problems were faced:
- Eclipse environment: A stable, reliable and up-to-date IDE, with several plug-ins is needed. Download vanilla Eclipse Juno from its web-site is chosen because it is more stable, reliable, compatible with newer versions. Aptana Javascript plugin was chosen because Aptana allows source code auto-completion in JQuery.
- PhoneGap and Android incompatibilities. Android 2.3.3 requires JQuery-1.8.1 and does not work on higher versions.
- Error handlers. I have had several problems with tx.executeSql(...) function, it confused me with db.transaction(...):
  tx.executeSql(sql, [parameters], successHandler, errorHandler)
  and
  db.transaction(queryFunction, errorHandler, successHandler)
  have up to four and three parameters respectively, only first one is mandatory. I rather use success and error handlers for tx.executeSql function, atomic error control could be better choice.
- Passing variables to functions: Only if another solution is not known or feasible, global variables are used: named after global_*, and in block capitals.
- Deadline. Development was delayed because I have no enough spare time and above problems were time costly.
# Results
Application is evolving from list, edit students and groups, to its final goals. These objectives were fulfilled:
  - Access to any workday, any group and student.
  - Management of attendance and misbehaviour of each student. The students information is still hard-coded into source files.
There are obvious and easy to reach objectives:
  - Links to student and group management. These pages were done but links are missing into main application window.
There are several objectives not fulfilled yet, but I am on the way to get those done, those are, in priority order:
  - Data visualization. Student attendance and misbehaviour have to be shown in table-like window.
  - Test into real hardware. EduXes.apk has to be copied into mobile phone.
  - Activities evaluation per student. A window to display activities marks and final mark.
  - Timetable management. A window to manage groups timetable. When a group has class with this teacher.
  - Server synchronization with a custom application or
These objectives were not fulfilled because time lack.

Study state-of-art solutions.
Only an open source application was found for study, Siestta[3], nevertheless there are a lot of educational software (Sixa[4], Unisoft[5]) but they are privative, Microsoft Windows freeware or both (SAS académico[6]).
[3] http://siestta.sourceforge.net/
[4] http://www.sixa.es/es
[5] http://www.unisoftcolombia.com/unisoftcolombia/index.php
[6] http://www.rafaelvarela.com/sas-academico-software-notas-boletines-matriculas.html
Siestta was evaluated.
Technically it is an GPL'ed old style PHP-based web application with Ajax, an interactive editor, fckeditor and fpdf to generate reports.
From user point-of-view there are online documentation[7]. This application includes management of students, attendance, marks, tasks, incidents, general queries, letters to parents, interviews with parents, messages, appointments, exams and more.
[7] http://siestta.sourceforge.net/doc/index.html
Several screen-shots were taken and will be reused in current application:

Ilustración 1: Attendance list. (From Siestta webpage)

Ilustración 2: Main window (From local installation)

Ilustración 3: Attendance (From Siestta local installation)
This application (Siestta) are also available for PDAs, it could be a valid solution but it is server-side with outdated technologies.

Ilustración 4: Siestta database structure.
Data structure from Siestta is standard and fully functional, and it could be partially reused by EduXes.
Source code are also shown: calendario.php. It shows us a PHP application which uses sessions variables and is not Model-View-Controller oriented.
<?php
session_start();
require('config.php');
require('idioma/'.$idioma.'');
include('funciones_calendario.php');
$docente = $_SESSION['usuario_sesion'];
//recogemos variables
$mes_actual = $_POST['mes'];
$anyo_actual = $_POST['anyo'];
if($mes_actual || $anyo_actual) {
include('funciones.php');
conecta();
}
//si es la primera vez que entramos, cargamos la fecha actual
if(!isset($mes_actual)) $mes_actual = date('m');
if(!isset($anyo_actual)) $anyo_actual = date('Y');
//presentamos ahora el calendario del mes actual o cargado
//tabla con nombre mes y año y las flechas para navegar
echo '
<br />
<table class="tablacentrada_i">
<tr>
<td>
<a href="#" onclick="navegaMes(\''.$mes_actual.'\',\''.$anyo_actual.'\',\'menos\')" title="'.$id_anterior.'"><img src="imgs/anterior_peq.png" class="alin_bajo" alt="'.$id_anterior.'" /></a>
';
$nombre_mes = numero_mes_a_nombre($mes_actual);
….
1. Develop database structure: tables and relationships.
  Reusing several tables from Siestta, data base structure looks like Ilustración 5: EduXes Database structure

Ilustración 5: EduXes Database structure
1. Preparation of development:
  1. Build development environment:
    Java Development Kit (JDK) version 1.6 is downloaded from:
http://www.oracle.com/technetwork/java/javase/downloads/index.html
  As root user that file is unpacked into /usr/lib/jvm and configured to be the Java default:
# update-java-alternatives -s JDK_1.6_NAME
Eclipse Juno (4.6) is downloaded from its web-page:
http://www.eclipse.org Download->Linux 64 bits
Android Development Toolkit (ADT) is downloaded following instructions on this page
http://developer.android.com/sdk/installing/installing-adt.html
A new line is included into repository software (Help → Install New Software → Add):
http://dl-ssl.google.com/android/eclipse/
Next step is to select all the related software listed.
For Aptana Plugin line to add into Eclipse is:
http://download.aptana.com/studio3/plugin/install
Furthermore JQuery, JQueryMobile and Phonegap are needed, and were downloaded from their web sites:
JQuery 1.8.1 (no newer versions):
http://jquery.com/
JQuery will be copied into assets/www/js folder.
JQueryMobile version 1.1.1 from
http://jquerymobile.com/
JQueryMobile is a zip file which will be uncompressed and copied into
assets/www/js folder.
PhoneGap - Cordova 1.8.1 is downloaded from this URL:
https://github.com/phonegap/phonegap/zipball/1.8.1
To create a PhoneGap application this very important instructions (Getting Started with Android) should be followed step by step:
http://docs.phonegap.com/en/1.8.1/guide_getting-started_android_index.md.html

  1. Choose application name and folder's policy:
    EduXes stands for “Educación” and “Xestión”, is a educational management software.
    A folder is created (assets/www/js) which contains javascript (*.js) files except JQuery and JqueryMobile which is included into another folder (assets/www/js/jquery), do not forget style sheet files (*.css)
  2. Make a simple application: only a blank page.
    Getting started with Android is followed step by step.
  3. Upload simple application into a git repository.
    A Github[8] account is created and a new application is initialized. This are the source code project page:
    [8] http://www.github.com
 https://github.com/joseantoniosa/EduXes/
  Source code are upload to GitHub:
$ git init
$ git add -A *
$ git remote add EduXes git@github.com:joseantoniosa/EduXes.git
$ git push origin master
Every time an update is going to be uploaded:
$ git add -A *
$ git commit -m 'CHANGES_DESCRIPTION'
$ git push origin master

1. Development:
  1. Populate database with sample data.
  2. Groups:
    1. Make list of groups window.
    2. Groups management window.
  3. Students:
    1. Make list of students window.
    2. Students management window (insert-update-delete students)
  4. Timetable for actual date: list of groups for each day.
  5. Add attendance, misbehaviour for each student.
  6. Add error handling.
  7. Retrieve and insert data from and to database
  8. List of attendance, misbehaviour incidents.
  9. Add activities grades for each student.
  10. List students marks and final mark.
  11. Activities management window (add-update-remove activities)
  12. Management of student notes.
  13. List of student notes.
2. Test into real hardware: Android 2.3.3 mobile phone.
3. Save or download data from database to disk.
4. Xade web interface.
  1. Study Xade web interface.
  2. Develop an ad-hoc application for retrieve Xade's data.
5. Develop an ad-hoc application for store data.
6. Synchronization with a custom server or with Xade.
7. Test units.
8. User documentation. Manual with images.
9. Developer's documentation.
10. Find out a forum, bug reports and download site to host application documentation.

# Personal evaluation of the practicum
(about 1 page)

        Your opinion on how well or bad the practicum evolved.
        Personal and honest, but also critic.
- Results
General organization:
  - A file TODO.txt list of partial goals to be achieved.
Data-base structure: A file DATABASE.sql contains data base structure.

        This is a detailed description of the results of your work
        during the practicum. It should be around 20 pages. And
        trying to address questions like: How did the work turn out?
        What objectives were fulfilled? What could not be fulfilled?
        Why?

        If the result is a computer program (or part of it) describe it
        here. Use any technical means that you need, diagrams,
        code snippets, specifications, documentation.. etc.

* Work plan

        This is a detailed description of your work during the
        practicum. It should be around 10 pages and include at least
        the following information (when applicable) and any other
        relevant sections you may consider:

        Description and objectives
        What is the work about? What are its objectives? What
        is the actual set of tasks and what is the final goal?
        Motivation
        Why this work? What value does this work add? What
        improvements are seek? How it helps you and what can you
        learn from it?
        Methodology
        How has the work been carried out? What tools and
        processes where involved?
        Workplan
        What was the original planning? What was the actual
        turnout? What where the problems?

EduXes stands for Xestión Educativa
Envié correo solicitando info sobre siestta, no funciona en los nuevos navegadores (?), el autor (Ramón Castro Perez) me remitió un parche para hacerlo funcionar.

URLS:
W3C Specifications: http://www.w3.org/TR/webdatabase/
PhoneGap http://docs.phonegap.com/en/1.8.1/cordova_storage_storage.md.html

JqueryMobile: http://jquerymobile.com/demos/1.1.1/
Jquery: http://docs.jquery.com/
EduXes: https://github.com/joseantoniosa/EduXes/

* Description of the practicum

        This is a short introduction (not longer than 5 pages), with
        at least the following information (when applicable), and any
        other relevant information you may consider:

        Your personal data
        Data of your tutor in the company that hosts your practicum
        Description of the company that hosts your practicum
        Description of the practicum offer (the original or a renewed
        one)
        Duration and dates
        Info related to the daily basis of the work
        - Telework or on-site
        - Working times
        - Location
        - Record (as in minutes or notes) of meetings or
        important communications
        Materials and special equipment used
        Technologies involved

* Work plan

        This is a detailed description of your work during the
        practicum. It should be around 10 pages and include at least
        the following information (when applicable) and any other
        relevant sections you may consider:

        Description and objectives
        What is the work about? What are its objectives? What
        is the actual set of tasks and what is the final goal?
        Motivation
        Why this work? What value does this work add? What
        improvements are seek? How it helps you and what can you
        learn from it?
        Methodology
        How has the work been carried out? What tools and
        processes where involved?
        Workplan
        What was the original planning? What was the actual
        turnout? What where the problems?

* Results
General organization:
  - A file TODO.txt list of partial goals to be achieved.
Data-base structure: A file DATABASE.sql contains data base structure.

        This is a detailed description of the results of your work
        during the practicum. It should be around 20 pages. And
        trying to address questions like: How did the work turn out?
        What objectives were fulfilled? What could not be fulfilled?
        Why?

        If the result is a report (or includes a report), include it
        here.

        If the result is a computer program (or part of it) describe it
        here. Use any technical means that you need, diagrams,
        code snippets, specifications, documentation.. etc.

        If the result of your work is a set of shorter heterogeneous
        activities (which may happen if your practicum is based in
        system administration, for example), include a time-line of
        activities with a description for each. Try to describe your
        research and your findings for each.

* Personal evaluation of the practicum (about 1 page)

        Your opinion on how well or bad the practicum evolved.
        Personal and honest, but also critic.

Try to keep the whole report under 35 pages and take this skeleton as a
suggestion in which you can base your own report. But include any
improvements or peculiarities that are required by your work or any new
sections for anything missing you consider worth mentioning.

* Presentation

        You will also have to do a public presentation about your work
        in front of a tribunal and answer questions about it. Expect to
        present for around 20 minutes and answer questions about
        another 10 minutes.
Tools used:
- Sqlfairy. SQL to png
- LibreOffice 3.5.4.2
- Gimp 2.8.2